# Immersio Booking Service - System Analysis & Design Document

## Table of Contents

- Executive Summary

- Use Cases

- System Architecture

- Module & Feature Analysis

- Database Schema (ERD)

- API Specification

- Implementation Roadmap

- Cost Estimation

- DevOps Plan

## 1. Executive Summary

### 1.1 Project Overview

The Immersio Booking Service is a multi-tenant SaaS platform built on top of the open-source Cal.com scheduling system. It enables teachers and language centers to: - Create and manage paid classes and workshops - Handle student registrations with integrated payments - Sync with Immersio’s existing LMS platform

### 1.2 Key Objectives

| Objective | Target |
| --- | --- |
| Development Cost Reduction | 60-70% by leveraging Cal.com |
| Time to MVP | 4-6 weeks |
| Multi-tenant Isolation | Complete data isolation per tenant |
| Payment Routing | Direct Stripe integration per tenant |

### 1.3 Cal.com Reusability Analysis

⚠️ Important: Using Cal.com Open Source (AGPLv3) only. Enterprise Edition (EE) features must be built from scratch.

#### Open Source Features (Can Use)

| Cal.com Feature | Reusability | Customization Needed |
| --- | --- | --- |
| Event Types | ✅ 95% | Add workshop-specific fields |
| Availability/Schedules | ✅ 100% | None - use as-is |
| Basic Booking | ✅ 90% | Add whitelist, Immersio metadata |
| Calendar Sync | ✅ 100% | Google/Outlook integration |
| Basic Webhooks | ✅ 95% | Add Immersio endpoints |
| Email Notifications | ✅ 90% | Custom email templates |
| Seats/Capacity | ✅ 100% | Built-in Group Events |

#### Enterprise Features (Must Build from Scratch)

| EE Feature | Build Effort | Description |
| --- | --- | --- |
| Organizations/Multi-tenant | 🔴 High (20 days) | Tenant isolation, subdomain routing |
| Stripe Payments | 🔴 High (27 days) | Payment processing, per-tenant Stripe Connect |
| SSO/SAML | 🔴 Medium (12 days) | JWT validation, Immersio SSO |
| Admin Panel | 🔴 High (24 days) | Super admin, tenant management |
| Billing/Subscriptions | 🔴 Medium (15 days) | Plan management, usage limits |

See ESTIMATE-DETAILED.md for complete breakdown.

## 2. Use Cases

### 2.1 Actor Definitions

┌─────────────────────────────────────────────────────────────────┐
│                        ACTORS                                    │
├─────────────────────────────────────────────────────────────────┤
│  Super Admin     │ Platform operator, manages tenants & plans   │
│  Tenant Admin    │ School owner/manager, configures tenant      │
│  Teacher         │ Instructor, manages availability & classes   │
│  Student         │ End-user, books classes & workshops          │
│  Immersio System │ External LMS for data synchronization        │
└─────────────────────────────────────────────────────────────────┘

### 2.2 Use Case Diagrams

#### UC-001: Tenant Management

Super Admin
    │
    ├── UC-001.1: Create Tenant
    ├── UC-001.2: Configure Subscription Plan
    ├── UC-001.3: Approve/Reject Tenant
    ├── UC-001.4: View System Logs
    └── UC-001.5: Manage Feature Flags

#### UC-002: Tenant Configuration

Tenant Admin
    │
    ├── UC-002.1: Setup Stripe API Keys
    ├── UC-002.2: Configure Webhooks
    ├── UC-002.3: Invite Teachers
    ├── UC-002.4: Create Workshop/Live Class
    ├── UC-002.5: Configure Whitelist
    ├── UC-002.6: Setup Landing Page
    ├── UC-002.7: Link Immersio Courses
    └── UC-002.8: Export Schedules

#### UC-003: Teacher Operations

Teacher
    │
    ├── UC-003.1: Set Availability
    ├── UC-003.2: Sync External Calendar
    ├── UC-003.3: View Bookings
    ├── UC-003.4: Manage Zoom Links
    ├── UC-003.5: Update Profile
    └── UC-003.6: Receive Notifications

#### UC-004: Student Booking Flow

Student
    │
    ├── UC-004.1: Browse Workshops
    ├── UC-004.2: View Available Slots
    ├── UC-004.3: Register for Class
    ├── UC-004.4: Make Payment
    ├── UC-004.5: Receive Confirmation
    ├── UC-004.6: Add to Calendar (ICS)
    ├── UC-004.7: Cancel Booking
    ├── UC-004.8: Request Refund
    └── UC-004.9: Reschedule

#### UC-005: Immersio Integration

Immersio System
    │
    ├── UC-005.1: Sync Course Data → Booking Service
    ├── UC-005.2: Sync Student Data → Booking Service
    ├── UC-005.3: Sync Teacher Data → Booking Service
    ├── UC-005.4: Receive Live Class Schedules
    ├── UC-005.5: Receive Booking Confirmations
    └── UC-005.6: Receive Payment Transactions

### 2.3 Detailed Use Case Specifications

#### UC-004.3: Register for Class (Happy Path)

| Field | Description |
| --- | --- |
| Use Case ID | UC-004.3 |
| Name | Register for Class |
| Actor | Student |
| Preconditions | 1. Student is authenticated2. Workshop has available slots3. Student meets whitelist criteria (if enabled) |
| Main Flow | 1. Student selects workshop from listing2. System displays available time slots3. Student selects preferred slot4. System validates whitelist (if enabled)5. System redirects to payment (if paid event)6. Student completes payment via Stripe7. System creates booking record8. System sends confirmation email9. System generates ICS calendar event |
| Postconditions | 1. Booking record created2. Seat count decremented3. Payment recorded4. Webhook triggered to Immersio |
| Alternative Flows | A1: Whitelist check fails → Show errorA2: Payment fails → Cancel bookingA3: No slots available → Show waitlist option |

#### UC-004.7: Cancel Booking with Refund

| Field | Description |
| --- | --- |
| Use Case ID | UC-004.7 |
| Name | Cancel Booking |
| Actor | Student |
| Preconditions | 1. Student has active booking2. Booking not already cancelled |
| Main Flow | 1. Student navigates to “My Bookings”2. Student selects booking to cancel3. System checks cancellation window (12 hours)4. If within window: initiate automatic refund5. System updates booking status6. System sends cancellation email7. System increments available seats8. Webhook notifies Immersio |
| Business Rules | - Refund only within 12-hour window before event- Record cancellation reason- Notify teacher of cancellation |

## 3. System Architecture

### 3.1 High-Level Architecture

┌─────────────────────────────────────────────────────────────────────────────┐
│                           IMMERSIO BOOKING SERVICE                          │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│   ┌─────────────────┐     ┌─────────────────┐     ┌─────────────────┐      │
│   │   Landing Page  │     │   Booking UI    │     │   Admin Panel   │      │
│   │   (NextJS SSR)  │     │ (Cal.com Embed) │     │    (NextJS)     │      │
│   └────────┬────────┘     └────────┬────────┘     └────────┬────────┘      │
│            │                       │                       │                │
│            └───────────────────────┼───────────────────────┘                │
│                                    │                                        │
│                           ┌────────▼────────┐                               │
│                           │   API Gateway   │                               │
│                           │   (Next API)    │                               │
│                           └────────┬────────┘                               │
│                                    │                                        │
│   ┌────────────────────────────────┼────────────────────────────────┐      │
│   │                                │                                 │      │
│   ▼                                ▼                                 ▼      │
│ ┌──────────────┐  ┌──────────────────────┐  ┌──────────────────────┐       │
│ │   Tenant     │  │   Cal.com Core       │  │   Immersio          │       │
│ │   Service    │  │   (Booking Engine)   │  │   Integration       │       │
│ │              │  │                      │  │   Service           │       │
│ │ - CRUD       │  │ - Event Types        │  │                     │       │
│ │ - Stripe Keys│  │ - Availability       │  │ - Course Sync       │       │
│ │ - Plans      │  │ - Bookings           │  │ - Student Sync      │       │
│ │ - Landing    │  │ - Payments           │  │ - Webhooks          │       │
│ └──────┬───────┘  │ - Notifications      │  └──────────┬──────────┘       │
│        │          │ - Webhooks           │             │                   │
│        │          └──────────┬───────────┘             │                   │
│        │                     │                         │                   │
│        └─────────────────────┼─────────────────────────┘                   │
│                              │                                              │
│                     ┌────────▼────────┐                                     │
│                     │   PostgreSQL    │                                     │
│                     │   (Multi-tenant)│                                     │
│                     └────────┬────────┘                                     │
│                              │                                              │
│                     ┌────────▼────────┐                                     │
│                     │     Redis       │                                     │
│                     │ (Cache/Queue)   │                                     │
│                     └─────────────────┘                                     │
│                                                                             │
└─────────────────────────────────────────────────────────────────────────────┘
                                    │
                    ┌───────────────┼───────────────┐
                    │               │               │
              ┌─────▼─────┐  ┌──────▼──────┐  ┌────▼────┐
              │  Stripe   │  │   Immersio  │  │  Zoom   │
              │  Connect  │  │   LMS API   │  │   API   │
              └───────────┘  └─────────────┘  └─────────┘

### 3.2 Multi-Tenant Architecture

┌─────────────────────────────────────────────────────────────────┐
│                    MULTI-TENANT DATA MODEL                      │
├─────────────────────────────────────────────────────────────────┤
│                                                                 │
│   Cal.com Organization Model → Immersio Tenant                  │
│                                                                 │
│   ┌─────────────────────────────────────────────────────┐      │
│   │                 Team (isOrganization=true)          │      │
│   │                       ↓                             │      │
│   │              Maps to: TENANT                        │      │
│   │                                                     │      │
│   │   • id → tenant_id                                  │      │
│   │   • slug → subdomain (tenant.booking.immersio.com)  │      │
│   │   • metadata → stripe_credentials, plan_info        │      │
│   │   • organizationSettings → tenant_settings          │      │
│   └─────────────────────────────────────────────────────┘      │
│                           │                                     │
│                           ▼                                     │
│   ┌─────────────────────────────────────────────────────┐      │
│   │              Team (parentId=tenant_id)              │      │
│   │                       ↓                             │      │
│   │              Maps to: DEPARTMENT/CLASS_GROUP        │      │
│   │                                                     │      │
│   │   • Can have sub-teams for course categories        │      │
│   │   • Teachers assigned via Membership                │      │
│   └─────────────────────────────────────────────────────┘      │
│                           │                                     │
│                           ▼                                     │
│   ┌─────────────────────────────────────────────────────┐      │
│   │                  EventType                          │      │
│   │                       ↓                             │      │
│   │              Maps to: WORKSHOP/LIVE_CLASS           │      │
│   │                                                     │      │
│   │   • teamId → tenant_id (or sub-team)               │      │
│   │   • metadata.immersio_course_id                    │      │
│   │   • metadata.workshop_type                         │      │
│   │   • metadata.whitelist_enabled                     │      │
│   │   • seatsPerTimeSlot → capacity                    │      │
│   │   • price/currency → payment info                  │      │
│   └─────────────────────────────────────────────────────┘      │
│                                                                 │
└─────────────────────────────────────────────────────────────────┘

### 3.3 Data Isolation Strategy

┌─────────────────────────────────────────────────────────────────┐
│                   DATA ISOLATION APPROACH                       │
├─────────────────────────────────────────────────────────────────┤
│                                                                 │
│   OPTION CHOSEN: Shared Database with tenant_id                 │
│                                                                 │
│   Benefits:                                                     │
│   ✓ Lower infrastructure cost                                   │
│   ✓ Easier maintenance                                          │
│   ✓ Cal.com's existing Organization model                       │
│   ✓ Row-Level Security (RLS) optional for additional safety     │
│                                                                 │
│   Implementation:                                                │
│   1. Every query filtered by organizationId/teamId              │
│   2. Cal.com's Profile model ensures user-org binding           │
│   3. Middleware validates tenant context on every request        │
│                                                                 │
│   Security Layers:                                              │
│   ┌─────────────────────────────────────────────────────┐      │
│   │  Layer 1: API Gateway - Tenant context injection    │      │
│   │  Layer 2: tRPC Middleware - Org validation          │      │
│   │  Layer 3: Repository Layer - tenant_id filtering    │      │
│   │  Layer 4: (Optional) PostgreSQL RLS policies        │      │
│   └─────────────────────────────────────────────────────┘      │
│                                                                 │
└─────────────────────────────────────────────────────────────────┘

### 3.4 Payment Architecture (Stripe Connect)

┌─────────────────────────────────────────────────────────────────┐
│                 STRIPE CONNECT ARCHITECTURE                     │
├─────────────────────────────────────────────────────────────────┤
│                                                                 │
│   Cal.com's PaymentService already supports Stripe Connect!     │
│   Key finding: stripeAccount parameter in API calls             │
│                                                                 │
│   Flow:                                                         │
│                                                                 │
│   1. Tenant Admin connects Stripe account                       │
│      └── Saves: stripe_user_id, stripe_publishable_key          │
│          in: Credential.key (encrypted)                         │
│                                                                 │
│   2. Student makes payment                                      │
│      └── PaymentService.create() uses stripeAccount             │
│          to route payment to tenant's Stripe                    │
│                                                                 │
│   3. Refund processing                                          │
│      └── PaymentService.refund() uses same stripeAccount        │
│                                                                 │
│   Code Reference (packages/app-store/stripepayment/lib/):       │
│   ┌─────────────────────────────────────────────────────┐      │
│   │  const paymentIntent = await stripe.paymentIntents  │      │
│   │    .create({                                        │      │
│   │      amount: params.amount,                         │      │
│   │      currency: params.currency,                     │      │
│   │      ...                                            │      │
│   │    }, {                                             │      │
│   │      stripeAccount: this.credentials.stripe_user_id │ ←──  │
│   │    });                                              │      │
│   └─────────────────────────────────────────────────────┘      │
│                                                                 │
└─────────────────────────────────────────────────────────────────┘

## 4. Module & Feature Analysis

### 4.1 Module Breakdown

┌─────────────────────────────────────────────────────────────────┐
│                      MODULE STRUCTURE                           │
├─────────────────────────────────────────────────────────────────┤
│                                                                 │
│   packages/                                                     │
│   ├── features/                                                 │
│   │   ├── immersio-tenant/          [NEW MODULE]               │
│   │   │   ├── components/                                      │
│   │   │   ├── lib/                                             │
│   │   │   ├── repositories/                                    │
│   │   │   └── services/                                        │
│   │   │                                                        │
│   │   ├── immersio-integration/     [NEW MODULE]               │
│   │   │   ├── sync/                                            │
│   │   │   ├── webhooks/                                        │
│   │   │   └── api/                                             │
│   │   │                                                        │
│   │   ├── immersio-workshops/       [NEW MODULE]               │
│   │   │   ├── components/                                      │
│   │   │   ├── lib/                                             │
│   │   │   └── whitelist/                                       │
│   │   │                                                        │
│   │   ├── immersio-landing/         [NEW MODULE]               │
│   │   │   ├── templates/                                       │
│   │   │   └── components/                                      │
│   │   │                                                        │
│   │   └── ee/                       [EXISTING - Cal.com]       │
│   │       ├── organizations/        → Tenant basis             │
│   │       ├── payments/             → Stripe integration       │
│   │       └── teams/                → Sub-tenant structure     │
│   │                                                            │
│   ├── prisma/                                                  │
│   │   └── schema.prisma            [EXTEND]                    │
│   │                                                            │
│   └── trpc/                                                    │
│       └── server/routers/                                      │
│           ├── immersio/            [NEW ROUTERS]               │
│           │   ├── tenant.ts                                    │
│           │   ├── workshop.ts                                  │
│           │   └── integration.ts                               │
│           └── viewer/              [EXISTING - Extend]         │
│                                                                 │
└─────────────────────────────────────────────────────────────────┘

### 4.2 Feature Matrix

| Feature | Cal.com Base | New Development | Effort |
| --- | --- | --- | --- |
| Core Scheduling |  |  |  |
| Teacher Availability | ✅ Schedule model | Config UI | Low |
| Recurring Events | ✅ EventType.recurringEvent | Workshop mapping | Low |
| Calendar Sync | ✅ Google/Outlook | - | None |
| Booking Creation | ✅ Booking model | Whitelist check | Low |
| Payment |  |  |  |
| Stripe Integration | ✅ PaymentService | - | None |
| Per-Tenant Stripe | ✅ stripeAccount | Tenant config UI | Medium |
| Refund Automation | ✅ refund() method | Policy config | Low |
| Invoice Email | ✅ Workflows | Custom template | Low |
| Multi-Tenant |  |  |  |
| Tenant Model | ✅ Organization | Custom metadata | Medium |
| Data Isolation | ✅ teamId filtering | Additional checks | Medium |
| Subdomain Routing | ✅ orgDomains | Tenant landing | Medium |
| Plan/Subscription | ✅ Billing module | Plan features | Medium |
| Immersio Integration |  |  |  |
| Course Sync | ❌ | New API client | High |
| Student Sync | ❌ | New API client | High |
| Webhook Out | ✅ Webhook model | Immersio endpoints | Medium |
| SSO/JWT | ❌ | Auth middleware | Medium |
| UI/Landing |  |  |  |
| Template System | ❌ | New module | Medium |
| Template Editor | ❌ | Admin UI | Medium |
| Public Booking Page | ✅ Booker component | Customization | Low |

### 4.3 Detailed Feature Specifications

#### 4.3.1 Workshop (EventType Extension)

// Extended EventType metadata for Immersio Workshops
interface WorkshopMetadata {
  // Immersio-specific
  immersio_course_id?: string;
  immersio_tenant_id: string;
  
  // Workshop configuration
  workshop_type: 'live_class' | 'workshop' | 'tutoring';
  topic_category: string;
  
  // Registration control
  whitelist_enabled: boolean;
  whitelist_emails?: string[];
  registration_mode: 'whitelist' | 'public';
  
  // Zoom integration
  zoom_link?: string;
  zoom_auto_create: boolean;
  
  // Pricing
  price_amount: number;
  price_currency: string;
  
  // Policy
  refund_window_hours: number; // default: 12
  cancellation_notice_hours: number; // default: 24
}

#### 4.3.2 Tenant Landing Page Configuration

interface TenantLandingSettings {
  tenant_id: number;
  template_id: 'education' | 'tutor_personal' | 'center_small' | 'kids_1' | 'kids_2';
  
  // Branding
  primary_color: string;
  secondary_color?: string;
  logo_url?: string;
  
  // Hero Section
  hero_image_url?: string;
  page_title: string;
  page_subtitle: string;
  
  // Content
  teacher_bio?: string;
  teacher_avatar_url?: string;
  
  // Social
  social_links: {
    facebook?: string;
    instagram?: string;
    youtube?: string;
    tiktok?: string;
  };
  
  // CTA
  cta_text: string; // "Book Now", "Join Now", etc.
  
  // SEO
  meta_title?: string;
  meta_description?: string;
  
  // State
  is_published: boolean;
  updated_at: Date;
}

## 5. Database Schema (ERD)

### 5.1 New Tables (Extend Cal.com Schema)

-- ============================================================
-- IMMERSIO BOOKING SERVICE - SCHEMA EXTENSIONS
-- Extends Cal.com's existing Prisma schema
-- ============================================================

-- Tenant Stripe Configuration
-- Stores per-tenant Stripe credentials (extends existing Credential model)
-- Note: Cal.com's Credential model already supports this via:
--   - type: 'stripe_payment'
--   - key: JSON containing stripe_user_id, stripe_publishable_key
--   - teamId: links to tenant (Organization)

-- Workshop Whitelist
CREATE TABLE "WorkshopWhitelist" (
    "id" SERIAL PRIMARY KEY,
    "eventTypeId" INTEGER NOT NULL REFERENCES "EventType"("id") ON DELETE CASCADE,
    "email" TEXT NOT NULL,
    "name" TEXT,
    "immersio_student_id" TEXT,
    "added_by" INTEGER REFERENCES "users"("id"),
    "created_at" TIMESTAMP(3) NOT NULL DEFAULT CURRENT_TIMESTAMP,
    UNIQUE("eventTypeId", "email")
);

CREATE INDEX "idx_whitelist_event_email" ON "WorkshopWhitelist"("eventTypeId", "email");

-- Tenant Landing Page Settings
CREATE TABLE "TenantLandingSettings" (
    "id" SERIAL PRIMARY KEY,
    "tenant_id" INTEGER NOT NULL UNIQUE REFERENCES "Team"("id") ON DELETE CASCADE,
    "template_id" TEXT NOT NULL DEFAULT 'education',
    "primary_color" TEXT NOT NULL DEFAULT '#0066FF',
    "secondary_color" TEXT,
    "logo_url" TEXT,
    "hero_image_url" TEXT,
    "page_title" TEXT NOT NULL,
    "page_subtitle" TEXT,
    "teacher_bio" TEXT,
    "teacher_avatar_url" TEXT,
    "social_links" JSONB DEFAULT '{}',
    "cta_text" TEXT NOT NULL DEFAULT 'Book Now',
    "meta_title" TEXT,
    "meta_description" TEXT,
    "is_published" BOOLEAN NOT NULL DEFAULT false,
    "created_at" TIMESTAMP(3) NOT NULL DEFAULT CURRENT_TIMESTAMP,
    "updated_at" TIMESTAMP(3) NOT NULL DEFAULT CURRENT_TIMESTAMP
);

-- Immersio Integration Configuration
CREATE TABLE "ImmersioIntegration" (
    "id" SERIAL PRIMARY KEY,
    "tenant_id" INTEGER NOT NULL UNIQUE REFERENCES "Team"("id") ON DELETE CASCADE,
    "immersio_org_id" TEXT NOT NULL,
    "api_key_encrypted" TEXT NOT NULL,
    "webhook_secret" TEXT,
    "sync_enabled" BOOLEAN NOT NULL DEFAULT true,
    "last_sync_at" TIMESTAMP(3),
    "sync_status" TEXT DEFAULT 'pending',
    "created_at" TIMESTAMP(3) NOT NULL DEFAULT CURRENT_TIMESTAMP,
    "updated_at" TIMESTAMP(3) NOT NULL DEFAULT CURRENT_TIMESTAMP
);

-- Immersio Course Mapping
CREATE TABLE "ImmersioCourseMapping" (
    "id" SERIAL PRIMARY KEY,
    "tenant_id" INTEGER NOT NULL REFERENCES "Team"("id") ON DELETE CASCADE,
    "event_type_id" INTEGER NOT NULL REFERENCES "EventType"("id") ON DELETE CASCADE,
    "immersio_course_id" TEXT NOT NULL,
    "immersio_course_name" TEXT,
    "sync_students" BOOLEAN NOT NULL DEFAULT true,
    "created_at" TIMESTAMP(3) NOT NULL DEFAULT CURRENT_TIMESTAMP,
    "updated_at" TIMESTAMP(3) NOT NULL DEFAULT CURRENT_TIMESTAMP,
    UNIQUE("event_type_id"),
    UNIQUE("tenant_id", "immersio_course_id")
);

-- Booking Extensions (for Immersio metadata)
-- Note: Cal.com Booking already has a metadata JSON field
-- We'll store immersio-specific data there:
-- booking.metadata = {
--   immersio_student_id: "...",
--   immersio_course_id: "...",
--   registration_source: "immersio" | "direct",
--   synced_to_immersio: boolean,
--   synced_at: timestamp
-- }

-- Cancellation History (extends Cal.com's booking workflow)
CREATE TABLE "BookingCancellationHistory" (
    "id" SERIAL PRIMARY KEY,
    "booking_id" INTEGER NOT NULL REFERENCES "Booking"("id") ON DELETE CASCADE,
    "cancelled_by" INTEGER REFERENCES "users"("id"),
    "cancellation_reason" TEXT,
    "refund_status" TEXT NOT NULL DEFAULT 'pending', -- pending, processing, completed, failed, not_eligible
    "refund_amount" INTEGER, -- in cents
    "refund_transaction_id" TEXT,
    "within_refund_window" BOOLEAN NOT NULL,
    "created_at" TIMESTAMP(3) NOT NULL DEFAULT CURRENT_TIMESTAMP
);

CREATE INDEX "idx_cancellation_booking" ON "BookingCancellationHistory"("booking_id");

-- Tenant Subscription Plans (extends Cal.com billing)
CREATE TABLE "TenantSubscription" (
    "id" SERIAL PRIMARY KEY,
    "tenant_id" INTEGER NOT NULL UNIQUE REFERENCES "Team"("id") ON DELETE CASCADE,
    "plan_type" TEXT NOT NULL DEFAULT 'lite', -- lite, starter, growth, pro, enterprise
    "max_teachers" INTEGER NOT NULL DEFAULT 1,
    "max_bookings_per_month" INTEGER NOT NULL DEFAULT 10,
    "max_event_types" INTEGER NOT NULL DEFAULT 1,
    "features" JSONB NOT NULL DEFAULT '{}',
    "stripe_subscription_id" TEXT,
    "billing_period" TEXT DEFAULT 'monthly',
    "current_period_start" TIMESTAMP(3),
    "current_period_end" TIMESTAMP(3),
    "status" TEXT NOT NULL DEFAULT 'active',
    "created_at" TIMESTAMP(3) NOT NULL DEFAULT CURRENT_TIMESTAMP,
    "updated_at" TIMESTAMP(3) NOT NULL DEFAULT CURRENT_TIMESTAMP
);

### 5.2 ERD Diagram (Mermaid)

erDiagram
    %% Cal.com Core Models (Existing)
    Team ||--o{ Membership : has
    Team ||--o{ EventType : has
    Team ||--o| OrganizationSettings : has
    Team ||--o{ Team : "parentId (sub-teams)"
    
    User ||--o{ Membership : has
    User ||--o{ Profile : has
    User ||--o{ Schedule : has
    User ||--o{ Credential : has
    
    EventType ||--o{ Booking : has
    EventType ||--o{ Schedule : uses
    EventType ||--o| Host : has
    
    Booking ||--o{ Attendee : has
    Booking ||--o| Payment : has
    
    %% Immersio Extensions (New)
    Team ||--o| TenantLandingSettings : has
    Team ||--o| ImmersioIntegration : has
    Team ||--o| TenantSubscription : has
    Team ||--o{ ImmersioCourseMapping : has
    
    EventType ||--o{ WorkshopWhitelist : has
    EventType ||--o| ImmersioCourseMapping : has
    
    Booking ||--o{ BookingCancellationHistory : has

    %% Entity Definitions
    Team {
        int id PK
        string name
        string slug UK
        int parentId FK
        boolean isOrganization
        json metadata
        boolean isPlatform
    }
    
    User {
        int id PK
        string email UK
        string username
        int organizationId FK
        string timeZone
    }
    
    EventType {
        int id PK
        string title
        string slug
        int teamId FK
        int userId FK
        int length
        int seatsPerTimeSlot
        int price
        string currency
        json metadata
    }
    
    Booking {
        int id PK
        string uid UK
        int eventTypeId FK
        int userId FK
        datetime startTime
        datetime endTime
        string status
        boolean paid
        json metadata
    }
    
    Payment {
        int id PK
        int bookingId FK
        int amount
        string currency
        boolean success
        boolean refunded
        string externalId
    }
    
    TenantLandingSettings {
        int id PK
        int tenant_id FK UK
        string template_id
        string primary_color
        string logo_url
        string page_title
        boolean is_published
    }
    
    ImmersioIntegration {
        int id PK
        int tenant_id FK UK
        string immersio_org_id
        string api_key_encrypted
        boolean sync_enabled
        datetime last_sync_at
    }
    
    ImmersioCourseMapping {
        int id PK
        int tenant_id FK
        int event_type_id FK UK
        string immersio_course_id UK
        boolean sync_students
    }
    
    WorkshopWhitelist {
        int id PK
        int eventTypeId FK
        string email
        string immersio_student_id
    }
    
    BookingCancellationHistory {
        int id PK
        int booking_id FK
        string cancellation_reason
        string refund_status
        int refund_amount
        boolean within_refund_window
    }
    
    TenantSubscription {
        int id PK
        int tenant_id FK UK
        string plan_type
        int max_teachers
        int max_bookings_per_month
        string status
    }

### 5.3 Key Relationships

| Parent | Child | Relationship | Purpose |
| --- | --- | --- | --- |
| Team (Org) | Team (Sub) | 1:N | Tenant → Department hierarchy |
| Team | Membership | 1:N | Tenant → Teachers/Admins |
| Team | EventType | 1:N | Tenant → Workshops/Classes |
| Team | TenantLandingSettings | 1:1 | Tenant → Landing page config |
| Team | ImmersioIntegration | 1:1 | Tenant → Immersio connection |
| Team | TenantSubscription | 1:1 | Tenant → Plan features |
| EventType | WorkshopWhitelist | 1:N | Workshop → Allowed students |
| EventType | ImmersioCourseMapping | 1:1 | Workshop → Immersio course |
| Booking | BookingCancellationHistory | 1:N | Booking → Cancellation audit |

## 6. API Specification

### 6.1 API Architecture

The API follows Cal.com’s existing tRPC pattern with extensions for Immersio:

┌─────────────────────────────────────────────────────────────────┐
│                      API STRUCTURE                              │
├─────────────────────────────────────────────────────────────────┤
│                                                                 │
│   /api/trpc/                                                    │
│   ├── viewer.*                    [EXISTING - Cal.com]         │
│   │   ├── viewer.me                                            │
│   │   ├── viewer.bookings.*                                    │
│   │   ├── viewer.eventTypes.*                                  │
│   │   └── viewer.availability.*                                │
│   │                                                            │
│   ├── teams.*                     [EXISTING - Cal.com]         │
│   │   ├── teams.get                                            │
│   │   ├── teams.create                                         │
│   │   └── teams.listMembers                                    │
│   │                                                            │
│   └── immersio.*                  [NEW - Immersio Extension]   │
│       ├── immersio.tenant.*                                    │
│       ├── immersio.workshop.*                                  │
│       ├── immersio.integration.*                               │
│       └── immersio.landing.*                                   │
│                                                                 │
│   /api/v1/                        [REST - Public API]          │
│   ├── /webhooks/immersio                                       │
│   ├── /public/workshops                                        │
│   └── /public/landing/:slug                                    │
│                                                                 │
└─────────────────────────────────────────────────────────────────┘

### 6.2 API Endpoints Specification

#### 6.2.1 Tenant Management APIs

# immersio.tenant Router

immersio.tenant.get:
  description: Get current tenant details
  input: {}
  output:
    id: number
    name: string
    slug: string
    plan: TenantPlan
    stripeConnected: boolean
    immersioConnected: boolean
  
immersio.tenant.updateStripeCredentials:
  description: Update Stripe API credentials for tenant
  input:
    stripeAccountId: string
    stripePublishableKey: string
  output:
    success: boolean
    
immersio.tenant.getStats:
  description: Get tenant usage statistics
  input:
    period: 'week' | 'month' | 'year'
  output:
    totalBookings: number
    totalRevenue: number
    teacherCount: number
    workshopCount: number

#### 6.2.2 Workshop Management APIs

# immersio.workshop Router

immersio.workshop.create:
  description: Create a new workshop/live class
  input:
    title: string
    description: string
    duration: number
    price: number
    currency: string
    seats: number
    recurrence: 'weekly' | 'biweekly' | 'none'
    teacherId: number
    zoomLink?: string
    immersioCourseId?: string
    whitelistEnabled: boolean
    whitelistEmails?: string[]
  output:
    id: number
    eventTypeId: number
    bookingUrl: string

immersio.workshop.updateWhitelist:
  description: Update workshop registration whitelist
  input:
    workshopId: number
    emails: string[]
    mode: 'add' | 'replace' | 'remove'
  output:
    success: boolean
    totalWhitelisted: number

immersio.workshop.list:
  description: List all workshops for tenant
  input:
    status?: 'active' | 'draft' | 'archived'
    teacherId?: number
  output:
    workshops: Workshop[]
    totalCount: number

#### 6.2.3 Immersio Integration APIs

# immersio.integration Router

immersio.integration.connect:
  description: Connect Immersio account to tenant
  input:
    immersioOrgId: string
    apiKey: string
  output:
    success: boolean
    connectionId: number

immersio.integration.syncCourses:
  description: Trigger course sync from Immersio
  input: {}
  output:
    syncedCount: number
    errors: string[]

immersio.integration.mapCourse:
  description: Map Immersio course to workshop
  input:
    workshopId: number
    immersioCourseId: string
    syncStudents: boolean
  output:
    mappingId: number

# Webhook Endpoints (REST)
POST /api/v1/webhooks/immersio/course-updated:
  description: Receive course update notifications from Immersio
  
POST /api/v1/webhooks/immersio/student-enrolled:
  description: Receive student enrollment notifications

#### 6.2.4 Landing Page APIs

# immersio.landing Router

immersio.landing.getSettings:
  description: Get landing page configuration
  input: {}
  output: TenantLandingSettings

immersio.landing.updateSettings:
  description: Update landing page configuration
  input:
    templateId?: string
    primaryColor?: string
    logoUrl?: string
    heroImageUrl?: string
    pageTitle?: string
    pageSubtitle?: string
    teacherBio?: string
    socialLinks?: SocialLinks
    ctaText?: string
  output:
    success: boolean

immersio.landing.publish:
  description: Publish landing page
  input: {}
  output:
    publicUrl: string

# Public REST API
GET /api/v1/public/landing/:slug:
  description: Get public landing page data
  output:
    settings: TenantLandingSettings
    workshops: PublicWorkshop[]
    tenant: PublicTenantInfo

### 6.3 Webhook Events (Outgoing to Immersio)

webhook_events:
  - name: BOOKING_CREATED
    payload:
      eventType: 'BOOKING_CREATED'
      booking:
        id: number
        uid: string
        workshopId: number
        studentEmail: string
        startTime: string
        endTime: string
        paid: boolean
        immersioCourseId?: string
      tenant:
        id: number
        slug: string

  - name: BOOKING_CANCELLED
    payload:
      eventType: 'BOOKING_CANCELLED'
      booking:
        id: number
        uid: string
        cancellationReason: string
        refundStatus: string
        refundAmount?: number
      tenant:
        id: number

  - name: PAYMENT_COMPLETED
    payload:
      eventType: 'PAYMENT_COMPLETED'
      payment:
        id: number
        bookingId: number
        amount: number
        currency: string
        stripePaymentId: string
      tenant:
        id: number

## 7. Implementation Roadmap

⚠️ Single Resource Estimate: Timeline based on 1 developer working full-time.

See ESTIMATE-DETAILED.md for feature-by-feature breakdown.

### 7.1 Phase Overview (1 Developer)

┌─────────────────────────────────────────────────────────────────┐
│              IMPLEMENTATION PHASES (1 Developer)                │
├─────────────────────────────────────────────────────────────────┤
│                                                                 │
│   Phase 1: MVP Core (68 days / ~14 weeks)                      │
│   ├── Project setup & foundation (6.5 days)                    │
│   ├── Multi-tenant architecture (20 days) ← BUILD FROM SCRATCH │
│   ├── Teacher availability (7 days)                            │
│   ├── Workshop/Event Type (13 days)                            │
│   ├── Basic booking flow (7 days)                              │
│   ├── Whitelist feature (10 days) ← BUILD FROM SCRATCH         │
│   └── Basic notifications (4.5 days)                           │
│                                                                 │
│   Phase 2: Payments & Policies (61 days / ~12 weeks)           │
│   ├── Stripe integration (12 days) ← BUILD FROM SCRATCH        │
│   ├── Per-tenant Stripe Connect (15 days) ← BUILD FROM SCRATCH │
│   ├── Refund automation (10 days) ← BUILD FROM SCRATCH         │
│   ├── Cancellation policies (8 days)                           │
│   ├── Transaction history (10 days) ← BUILD FROM SCRATCH       │
│   └── Invoice emails (6 days) ← BUILD FROM SCRATCH             │
│                                                                 │
│   Phase 3: Immersio Integration (78 days / ~16 weeks)          │
│   ├── Immersio API client (14 days) ← BUILD FROM SCRATCH       │
│   ├── Course sync - pull (12 days) ← BUILD FROM SCRATCH        │
│   ├── Student sync - pull (10 days) ← BUILD FROM SCRATCH       │
│   ├── Webhook events - push (12 days) ← BUILD FROM SCRATCH     │
│   ├── Incoming webhooks (8 days) ← BUILD FROM SCRATCH          │
│   ├── SSO/JWT integration (12 days) ← BUILD FROM SCRATCH       │
│   └── Embedded UI support (10 days) ← BUILD FROM SCRATCH       │
│                                                                 │
│   Phase 4: White-label & Admin (85 days / ~17 weeks)           │
│   ├── Landing page templates (25 days) ← BUILD FROM SCRATCH    │
│   ├── Template customization UI (13 days) ← BUILD FROM SCRATCH │
│   ├── Subdomain routing (8 days) ← BUILD FROM SCRATCH          │
│   ├── Super Admin panel (24 days) ← BUILD FROM SCRATCH         │
│   └── Tenant subscriptions (15 days) ← BUILD FROM SCRATCH      │
│                                                                 │
│   Base Total: 292 days (~59 weeks / ~14 months)                │
│   With 20% Buffer: 351 days (~71 weeks / ~17 months)           │
│                                                                 │
└─────────────────────────────────────────────────────────────────┘

┌─────────────────────────────────────────────────────────────────┐
│              TIMELINE OPTIONS BY TEAM SIZE                      │
├─────────────────────────────────────────────────────────────────┤
│                                                                 │
│   1 Developer:  ~14 months (with buffer: ~17 months)           │
│   2 Developers: ~8 months                                       │
│   3 Developers: ~5-6 months                                     │
│   4 Devs + Lead: ~4 months                                      │
│                                                                 │
└─────────────────────────────────────────────────────────────────┘

### 7.2 Detailed Task Breakdown (Days per 1 Developer)

#### Phase 1: MVP Core (68 days)

| Task Group | Days | Build Type | Details |
| --- | --- | --- | --- |
| Project Setup | 6.5 | Leverage | Fork repo, env setup, schema extensions |
| Multi-tenant Architecture | 20 | Build | Tenant model, isolation, subdomain routing |
| Teacher Availability | 7 | Leverage/Extend | Use Cal.com Schedule, add custom fields |
| Workshop/Event Type | 13 | Extend | Custom metadata, creation form, listing |
| Basic Booking Flow | 7 | Leverage/Extend | Booking page, confirmation, ICS |
| Whitelist Feature | 10 | Build | Whitelist model, validation, bulk upload |
| Notifications | 4.5 | Leverage | Email templates, reminders |

#### Phase 2: Payments (61 days)

| Task Group | Days | Build Type | Details |
| --- | --- | --- | --- |
| Stripe Integration | 12 | Build | SDK, payment intents, webhooks |
| Per-tenant Stripe Connect | 15 | Build | OAuth flow, credential storage, routing |
| Refund Automation | 10 | Build | Policy config, window calc, Stripe refund |
| Cancellation Policies | 8 | Extend/Build | Config, history, audit trail |
| Transaction History | 10 | Build | Listing, dashboard, export |
| Invoice Emails | 6 | Build | Templates, generation, sending |

#### Phase 3: Immersio Integration (78 days)

| Task Group | Days | Build Type | Details |
| --- | --- | --- | --- |
| Immersio API Client | 14 | Build | HTTP client, auth, endpoints |
| Course Sync (Pull) | 12 | Build | Sync service, mapping, incremental |
| Student Sync (Pull) | 10 | Build | Per-course sync, whitelist update |
| Webhook Events (Push) | 12 | Build | Config, events, retry logic |
| Incoming Webhooks | 8 | Build | Endpoints, signature verification |
| SSO/JWT Integration | 12 | Build | JWT validation, user provisioning |
| Embedded UI | 10 | Build | iframe, widget, cross-origin |

#### Phase 4: White-label & Admin (85 days)

| Task Group | Days | Build Type | Details |
| --- | --- | --- | --- |
| Landing Page Templates | 25 | Build | 5 templates, data fetching |
| Template Customization UI | 13 | Build | Settings form, preview, publish |
| Subdomain Routing | 8 | Build | Middleware, tenant resolution |
| Super Admin Panel | 24 | Build | Tenant CRUD, approval, analytics |
| Tenant Subscriptions | 15 | Build | Plans, limits, billing |

### 7.3 Dependencies & Critical Path

┌─────────────────────────────────────────────────────────────────┐
│                     CRITICAL PATH                               │
├─────────────────────────────────────────────────────────────────┤
│                                                                 │
│   [Schema Extensions] ──┬──> [Tenant Model] ──> [Booking Flow] │
│                         │                                       │
│                         └──> [Stripe Connect] ──> [Payments]   │
│                                                                 │
│   [Immersio API Client] ──> [Sync Services] ──> [Webhooks]     │
│                                                                 │
│   [Template System] ──> [Landing Pages] ──> [White-label]      │
│                                                                 │
│   Blockers:                                                     │
│   • Immersio API documentation (required before Phase 3)       │
│   • Stripe Connect account setup (required before Phase 2)     │
│   • UI/UX designs from Immersio team                           │
│                                                                 │
└─────────────────────────────────────────────────────────────────┘

## 8. Cost Estimation

⚠️ Updated: Estimates based on single developer and building EE features from scratch.

See ESTIMATE-DETAILED.md for complete feature-by-feature breakdown.

### 8.1 Single Resource Estimate (1 Developer)

#### Phase-by-Phase Estimates

| Phase | Days | Weeks | Hours | Cost Range (USD) @ $60-90/hr |
| --- | --- | --- | --- | --- |
| Phase 1: MVP Core | 68 (+20%) = 82 | 17 | 656 | $39,360 - $59,040 |
| Phase 2: Payments | 61 (+20%) = 73 | 15 | 584 | $35,040 - $52,560 |
| Phase 3: Immersio Integration | 78 (+20%) = 94 | 19 | 752 | $45,120 - $67,680 |
| Phase 4: White-label | 85 (+20%) = 102 | 20 | 816 | $48,960 - $73,440 |
| Subtotal Development | 351 days | 71 weeks | 2,808 | $168,480 - $252,720 |

Note: +20% contingency buffer included

#### Additional Costs

| Item | Cost Range (USD) |
| --- | --- |
| Project Management (10%) | $16,848 - $25,272 |
| QA/Testing (15%) | $25,272 - $37,908 |
| Documentation | $5,000 - $8,000 |
| Total Project Cost (1 Dev) | $215,600 - $323,900 |

### 8.2 Multi-Resource Options

| Team Size | Duration | Parallel Work | Total Cost |
| --- | --- | --- | --- |
| 1 Developer | ~14 months | None | $215,600 - $323,900 |
| 2 Developers | ~8 months | 50% overlap | $180,000 - $270,000 |
| 3 Developers | ~5-6 months | Full parallel | $200,000 - $300,000 |
| 4 Devs + Lead | ~4 months | Full parallel | $220,000 - $330,000 |

### 8.3 Effort Breakdown by Type

| Category | Days | % of Total |
| --- | --- | --- |
| Leverage Cal.com (Low Effort) | 10.5 | 4% |
| Extend Cal.com (Medium Effort) | 28 | 10% |
| Build from Scratch (High Effort) | 250 | 86% |
| Total | 288.5 | 100% |

Most effort is on EE-equivalent features (multi-tenant, payments, SSO, admin)

### 8.4 Infrastructure Cost (Monthly)

| Component | Service | Monthly Cost |
| --- | --- | --- |
| Web Servers | AWS EC2 / Vercel Pro | $100 - $300 |
| Database | AWS RDS PostgreSQL | $100 - $200 |
| Redis Cache | AWS ElastiCache | $50 - $100 |
| CDN & Storage | CloudFront + S3 | $50 - $100 |
| Monitoring | Datadog / New Relic | $50 - $150 |
| Email Service | SendGrid / AWS SES | $30 - $80 |
| Total Monthly Infra |  | $380 - $930 |

### 8.5 Cal.com License - Open Source Only

┌─────────────────────────────────────────────────────────────────┐
│                  CAL.COM LICENSING                              │
├─────────────────────────────────────────────────────────────────┤
│                                                                 │
│   USING: AGPLv3 Open Source (FREE)                             │
│                                                                 │
│   What we get for free:                                        │
│   ✅ Core scheduling engine                                    │
│   ✅ Basic booking flow                                        │
│   ✅ Calendar integrations (Google, Outlook)                   │
│   ✅ Basic webhooks                                            │
│   ✅ Email notifications                                       │
│   ✅ Event types & availability                                │
│                                                                 │
│   What we must BUILD (EE features):                            │
│   🔴 Organizations (multi-tenant) → 20 days                    │
│   🔴 Stripe Payments → 27 days                                 │
│   🔴 SSO/SAML → 12 days                                        │
│   🔴 Admin Panel → 24 days                                     │
│   🔴 Billing/Subscriptions → 15 days                           │
│                                                                 │
│   License cost: $0                                             │
│   Development cost for EE features: ~98 days                   │
│                                                                 │
└─────────────────────────────────────────────────────────────────┘

### 8.6 Cost Comparison: Build All vs Use Cal.com Open Source

| Feature | Build from Scratch | With Cal.com OSS | Savings |
| --- | --- | --- | --- |
| Scheduling Engine | 40 days | 0 days | 40 days |
| Calendar Sync | 20 days | 0 days | 20 days |
| Basic Booking | 25 days | 2 days | 23 days |
| Event Types | 15 days | 2 days | 13 days |
| Email Notifications | 10 days | 2 days | 8 days |
| UI Components | 30 days | 5 days | 25 days |
| Total Saved |  |  | ~129 days |

Without Cal.com: 288 + 129 = 417 days (~20 months)
With Cal.com OSS: 288 days (~14 months)
Savings: ~31% time reduction

Note: Original 60-70% estimate assumed using EE features

## 9. DevOps Plan

### 9.1 Infrastructure Architecture

┌─────────────────────────────────────────────────────────────────┐
│                    INFRASTRUCTURE                               │
├─────────────────────────────────────────────────────────────────┤
│                                                                 │
│   Production Environment                                        │
│   ┌─────────────────────────────────────────────────────┐      │
│   │                    CloudFlare                        │      │
│   │              (CDN + DDoS Protection)                │      │
│   └───────────────────────┬─────────────────────────────┘      │
│                           │                                     │
│   ┌───────────────────────▼─────────────────────────────┐      │
│   │              Load Balancer (AWS ALB)                │      │
│   └───────────────────────┬─────────────────────────────┘      │
│                           │                                     │
│   ┌───────────┬───────────┼───────────┬───────────────┐        │
│   │           │           │           │               │        │
│   ▼           ▼           ▼           ▼               ▼        │
│ ┌─────┐   ┌─────┐   ┌─────┐   ┌─────┐   ┌──────────┐           │
│ │Web 1│   │Web 2│   │Web 3│   │API 1│   │Worker    │           │
│ │     │   │     │   │     │   │     │   │(BullMQ)  │           │
│ └──┬──┘   └──┬──┘   └──┬──┘   └──┬──┘   └─────┬────┘           │
│    │         │         │         │            │                 │
│    └─────────┴─────────┴─────────┴────────────┘                 │
│                           │                                     │
│   ┌───────────────────────▼─────────────────────────────┐      │
│   │           VPC - Private Subnet                      │      │
│   │  ┌─────────────┐   ┌─────────────┐                 │      │
│   │  │  PostgreSQL │   │    Redis    │                 │      │
│   │  │   (RDS)     │   │(ElastiCache)│                 │      │
│   │  │             │   │             │                 │      │
│   │  │ Primary +   │   │  Cluster    │                 │      │
│   │  │ Read Replica│   │  Mode       │                 │      │
│   │  └─────────────┘   └─────────────┘                 │      │
│   └─────────────────────────────────────────────────────┘      │
│                                                                 │
└─────────────────────────────────────────────────────────────────┘

### 9.2 CI/CD Pipeline

# GitHub Actions Workflow
name: Deploy Immersio Booking Service

on:
  push:
    branches: [main, staging]
  pull_request:
    branches: [main]

jobs:
  test:
    runs-on: ubuntu-latest
    steps:
      - uses: actions/checkout@v3
      - name: Setup Node.js
        uses: actions/setup-node@v3
        with:
          node-version: '18'
      - name: Install dependencies
        run: yarn install
      - name: Type check
        run: yarn type-check
      - name: Lint
        run: yarn lint
      - name: Unit tests
        run: TZ=UTC yarn test

  e2e:
    needs: test
    runs-on: ubuntu-latest
    steps:
      - name: E2E Tests
        run: yarn e2e

  deploy-staging:
    needs: [test, e2e]
    if: github.ref == 'refs/heads/staging'
    runs-on: ubuntu-latest
    steps:
      - name: Deploy to Staging
        run: |
          # Deploy to staging environment

  deploy-production:
    needs: [test, e2e]
    if: github.ref == 'refs/heads/main'
    runs-on: ubuntu-latest
    steps:
      - name: Deploy to Production
        run: |
          # Blue-green deployment to production

### 9.3 Monitoring & Observability

┌─────────────────────────────────────────────────────────────────┐
│                    MONITORING STACK                             │
├─────────────────────────────────────────────────────────────────┤
│                                                                 │
│   Metrics (Datadog / Prometheus + Grafana)                     │
│   ├── API response times                                       │
│   ├── Error rates by endpoint                                  │
│   ├── Database query performance                               │
│   ├── Redis hit/miss rates                                     │
│   ├── Booking conversion rates                                 │
│   └── Payment success rates                                    │
│                                                                 │
│   Logging (CloudWatch / ELK Stack)                             │
│   ├── Application logs                                         │
│   ├── Access logs                                              │
│   ├── Error logs with stack traces                             │
│   └── Audit logs (tenant actions)                              │
│                                                                 │
│   Alerting                                                     │
│   ├── PagerDuty / Opsgenie integration                        │
│   ├── Slack notifications                                      │
│   └── Alert thresholds:                                        │
│       • Error rate > 1%                                        │
│       • Response time > 2s (p95)                              │
│       • Payment failure rate > 5%                              │
│       • Database connection pool exhaustion                    │
│                                                                 │
│   Uptime Monitoring (Checkly / Pingdom)                        │
│   ├── Health check endpoints                                   │
│   ├── Synthetic transaction monitoring                         │
│   └── SSL certificate monitoring                               │
│                                                                 │
└─────────────────────────────────────────────────────────────────┘

### 9.4 Scaling Strategy

| Component | Horizontal Scaling | Vertical Scaling |
| --- | --- | --- |
| Web Servers | Auto-scaling group (2-10 instances) | c5.xlarge → c5.2xlarge |
| API Servers | Auto-scaling group (2-8 instances) | c5.large → c5.xlarge |
| Database | Read replicas (up to 5) | db.r5.large → db.r5.2xlarge |
| Redis | Cluster mode (3-6 shards) | cache.r5.large → cache.r5.xlarge |
| Workers | Queue-based scaling | Based on job backlog |

### 9.5 Backup & Disaster Recovery

┌─────────────────────────────────────────────────────────────────┐
│                    BACKUP STRATEGY                              │
├─────────────────────────────────────────────────────────────────┤
│                                                                 │
│   Database:                                                     │
│   • Automated daily snapshots (RDS)                            │
│   • Point-in-time recovery (PITR) - 7 days                     │
│   • Cross-region replication for DR                            │
│                                                                 │
│   File Storage:                                                 │
│   • S3 versioning enabled                                      │
│   • Cross-region replication                                   │
│                                                                 │
│   Recovery Objectives:                                          │
│   • RPO (Recovery Point Objective): 1 hour                     │
│   • RTO (Recovery Time Objective): 4 hours                     │
│                                                                 │
│   DR Runbook:                                                   │
│   1. Promote read replica to primary                           │
│   2. Update DNS to DR region                                   │
│   3. Scale up DR infrastructure                                │
│   4. Verify all integrations                                   │
│                                                                 │
└─────────────────────────────────────────────────────────────────┘

### 9.6 Security Measures

| Layer | Measure |
| --- | --- |
| Network | VPC isolation, Security Groups, WAF |
| Application | HTTPS only, CORS, Rate limiting |
| Authentication | JWT validation, Session management |
| Data | Encryption at rest (RDS, S3), TLS in transit |
| Secrets | AWS Secrets Manager / HashiCorp Vault |
| Compliance | SOC 2 readiness, GDPR considerations |
| Audit | CloudTrail, Application audit logs |

## 10. Summary & Recommendations

### 10.1 Key Findings

- Cal.com provides ~65% of required functionality out of the box

- Organizations model directly maps to multi-tenant requirement

- Stripe Connect is already implemented and supports per-tenant payments

- Main development effort is in:

  - Immersio integration (API client, sync services)

  - Workshop customizations (whitelist, metadata)

  - Landing page template system

  - Super Admin panel

### 10.2 Recommendations

- Contact Cal.com for enterprise license pricing (Organizations, Payments are EE features)

- Start with fork approach rather than API-only integration for maximum flexibility

- Prioritize Immersio API documentation before Phase 3

- Consider phased rollout: Start with independent SaaS, add Immersio integration later

- Plan for 20% buffer on timeline due to Cal.com learning curve

### 10.3 Next Steps

- ☐ Finalize Cal.com enterprise licensing

- ☐ Setup development environment

- ☐ Create detailed UI/UX mockups for custom components

- ☐ Document Immersio API integration requirements

- ☐ Establish communication channels with stakeholders

- ☐ Begin Phase 1 development

Document Version: 1.0
Last Updated: November 2024
Author: AI System Analyst